## Slide 1: Software Engineering
Lecture 07
Project Management Concept

## Slide 2: Project management concerns
Manager concerns about following issues:
Product quality
Risk Assessment
Measurement
Cost Estimation
Project Schedule
Customer Communication
Staffing
Other Resources
Project Monitoring
Notes: Ref. Software engineering processes II.doc

## Slide 3: Why Project Fail?
Changing customer requirement
Ambiguous/Incomplete requirement
Unrealistic deadline
An honest underestimate of effort
Predictable and/or unpredictable risks
Technical difficulties
Miscommunication among project staff

## Slide 4: Management Spectrum
Effective project management focuses on four aspects of the project known as the 4 P’s:
    People - The most important element of a successful project. (recruiting, selection, performance management, training, compensation, career development, organization, work design, team/culture development)
    Product - The software to be built (product objectives, scope, alternative solutions, constraint)
    Process - The set of framework activities and software engineering tasks to get the job done (framework activities populated with tasks, milestones, work products, and QA points)
    Project - All work required to make the product a reality. (planning, monitoring, controlling)

## Slide 5: People
Player of the project:
The Stakeholders
Team leaders
The Software Team
Agile Team (Implementer)
Coordination and Communication Issues.

## Slide 6: Stakeholders
Senior managers who define the business issues that often have significant influence on the project.
Project (technical) managers who must plan, motivate, organize, and control the practitioners who do software work.
Practitioners who deliver the technical skills that are necessary to engineer a product or application.
Customers who specify the requirements for the software to be engineered and other stakeholders who have a peripheral interest in the outcome.
End-users who interact with the software once it is released for production use.

## Slide 7: Team Leaders
MOI model for leadership
  Motivation The ability to encourage (by “push or pull”) technical people to produce to their best ability.
  Organization The ability to mold existing processes (or invent new ones) that will enable the initial concept to be translated into a final product.
  Ideas or Innovation. The ability to encourage people to create and feel creative even when they must work within bounds established for a particular software product or application.
Characteristics of effective project managers (problem solving, managerial identity, achievement, influence and team building)

## Slide 8: Software Teams
How to lead?
How to organize?
How to motivate?
How to collaborate?
How to create good ideas?

## Slide 9: Software Teams
The difficulty of the problem to be solved
The size of the resultant program(s) in lines of code or function points
The time that the team will stay together (team lifetime)
The degree to which the problem can be modularized
The required quality and reliability of the system to be built
The rigidity of the delivery date
The degree of sociability (communication) required for the project
The following factors must be considered when selecting a
software project team structure ...

## Slide 10: Organizational Paradigms
Closed paradigm— structures a team along a traditional hierarchy of authority. Less likely to be innovative when working within the closed paradigm.
Random paradigm— structures a team loosely and depends on individual initiative of the team members. It struggles when “orderly performance” is required.
Open paradigm— attempts to structure a team in a manner that achieves some of the controls associated with the closed paradigm but also much of the innovation that occurs when using the random paradigm
Synchronous paradigm— relies on the natural compartmentalization of a problem and organizes team members to work on pieces of the problem with little active communication among themselves

## Slide 11: Agile Team
Small, Highly motivated project team also called Agile Team, adopts many of the characteristics of successful software projects.
Team members must have trust in one another.
The distribution of skills must be appropriate to the problem.
Unconventional person may have to be excluded from the team, if team organized is to be maintained.
Team is “self-organizing”
  An adaptive team structure
  Uses elements of organizational paradigm’s random, open, and synchronous paradigms
  Significant autonomy

## Slide 12: Team Coordination & Communication
  Formal, impersonal approaches
    include software engineering documents and work products (including source code), technical memos, project milestones, schedules, and project control tools, change requests and related documentation, error tracking reports, and repository data.
  Formal, interpersonal procedures
    focus on quality assurance activities applied to software engineering work products. These include status review meetings and design and code inspections.

## Slide 13: Team Coordination & Communication
  Informal, interpersonal procedures
    include group meetings for information dissemination and problem solving and “collocation of requirements and development staff.”
  Electronic communication
    encompasses electronic mail, electronic bulletin boards, and by extension, video-based conferencing systems.
  Interpersonal networking
    includes informal discussions with team members and those outside the project who may have experience or insight that can assist team members.

## Slide 15: Product Scope
Software Scope:
    Context How does the software to be built fit into a larger system, product, or business context and what constraints are imposed as a result of the context?
    Information objectives What customer-visible data objects are produced as output from the software? What data objects are required for input?
    Function and performance What function does the software perform to transform input data into output? Are any special performance characteristics to be addressed?
Software project scope must be unambiguous and understandable at the management and technical levels.

## Slide 16: Problem Decomposition
Sometimes called partitioning or problem elaboration
Decomposition is applied in 2 major areas
  Functionality that must be delivered.
  Process that will be used to deliver it.
Once scope is defined …
  It is decomposed into constituent functions
  It is decomposed into user-visible data objects
  or
  It is decomposed into a set of problem classes
Decomposition process continues until all functions or problem classes have been defined
Decomposition will make planning easier.

## Slide 17: The Process
Process model chosen must be appropriate for the:
    Customers and developers,
    Characteristics of the product, and
    Project development environment
Once a process framework has been established
  Consider project characteristics
  Determine the degree of thoroughness required
  Define a task set for each software engineering activity
    Task set =
      Software engineering tasks
      Work products
      Quality assurance points
      Milestones

## Slide 18: Melding the product and process

## Slide 19: Melding the Product and Process
Project planning begins with melding the product and the process
Each function to be engineered must pass through the set of framework activities defined for a software organization
The job of the project manager is to estimate the resources required to move each function through the framework activities to produce each work product

## Slide 20: Process decomposition
Process decomposition begins when the project manager tries to determine how to accomplish each activity.
E.g. A small, relatively simple project might require the following work tasks for the communication activity:
Develop list of clarification issues.
Meet the customer to address clarification issues.
Jointly develop a statement of scope.
Review the statement of scope with all concerned.
Modify the statement of scope as required.

## Slide 21: The Project
Projects get into jeopardy when …
  Software people don’t understand their customer’s needs.
  The product scope is poorly defined.
  Changes are managed poorly.
  The chosen technology changes.
  Business needs change [or are ill-defined].
  Deadlines are unrealistic.
  Users are resistant.
  Sponsorship is lost [or was never properly obtained].
  The project team lacks people with appropriate skills.
  Managers [and practitioners] avoid best practices and lessons learned.

## Slide 22: Common-Sense Approach
Start on the right foot. This is accomplished by working hard (very hard) to understand the problem that is to be solved and then setting realistic objectives and expectations.
Maintain momentum. The project manager must provide incentives to keep turnover of personnel to an absolute minimum, the team should emphasize quality in every task it performs, and senior management should do everything possible to stay out of the team’s way.
Track progress. For a software project, progress is tracked as work products (e.g., models, source code, sets of test cases) are produced and approved (using formal technical reviews) as part of a quality assurance activity.
Make smart decisions. In essence, the decisions of the project manager and the software team should be to “keep it simple.”
Conduct a postmortem analysis. Establish a consistent mechanism for extracting lessons learned for each project. Evaluate plan, schedule, analysis of project, customer feedback, etc in written form.

## Slide 23: To Get to the Essence of a Project - W5HH Approach
Boehm suggests an approach(W5HH) that addresses project objectives, milestones and schedules, responsibilities, management and technical approaches, and required resources.
Why is the system being developed?
  Enables all parties to assess the validity of business reasons for the software work
What will be done?
  Establish the task set that will be required.
When will it be accomplished?
  Project schedule to achieve milestone.
Who is responsible?
  Role and responsibility of each member.
Where are they organizationally located?
  Customer, end user and other stakeholders also have responsibility.
How will the job be done technically and managerially?
  Management and technical strategy must be define.
How much of each resource is needed?
  Develop estimation.
It applicable regardless of size or complexity of software project